Status of the Barrel Hybrid Production and Delivery

(As of 28 Feb 2003)

· “PC” Hybrid

Produced:

1089 pcs of “PC” hybrids

(including ones with old PA and “white” PA (159 pcs))

Delivered:

UK
US
Nordic
Japan

147(47)
97(9)
33(4)
499(57)

· Delivery schedule update:

Mar 2003
400
Apr 2003
400
May 2003
400
Jun 2003
211
Total
2500
